UNCLASSIFIED // DEMONSTRATION DOCUMENT — NO CUI OR CLASSIFIED DATA

# POA&M Lifecycle Policy

CCOE-POL-PM-005 · v2.4

| OWNER | Vulnerability Management Cell — CCoE |
| --- | --- |
| CURRENT VERSION | v2.4 |
| EFFECTIVE DATE | 2026-04-12 |
| MANDATED REVIEW DATE | 2026-10-12 |
| APPLICABILITY | All systems in the Army cyber portfolio under CCoE cognizance |
| APPROVAL AUTHORITY | AODR |
| RELATED TEMPLATES | POA&M Entry & Closure Evidence Forms v3.3 |
| SUPERSEDED DOCUMENTS | POA&M Policy v2.3 |

## 1. Purpose

Defines the mandatory lifecycle for every Plan of Action and Milestones entry: standardized entry, aging and severity tracking, closure evidence, quality review, and escalation. The POA&M portal engine enforces this policy; eMASS remains the system of record.

## 2. Entry Standards

- Required structured fields: weakness description, source of finding, severity, resources required, milestones with dates, responsible party. Free-text-only entries are rejected at intake.

- Milestones are dated and measurable. "Ongoing" is not a milestone and will be rejected — decompose into completion-verifiable steps.

- Every authorization condition becomes a POA&M entry within 3 business days of the decision.

## 3. Aging and Tracking

Every item ages against its severity window from the Vulnerability Management Windows policy. Dashboards mirror eMASS and surface At-Risk items to the ISSM before they go overdue. Discrepancies between the dashboard and eMASS resolve in favor of eMASS and trigger a reconciliation note.

## 4. Closure Evidence

- Closure requires verification evidence: post-remediation scan or configuration proof, the identity of the independent verifier, and the verification date. "Fixed" is not evidence.

- Verification is independent — the remediator does not verify their own work.

## 5. Quality Review and Reject Path

The Vulnerability Management Cell reviews every closure package. Rejections return with the specific deficiency named; resubmission follows the same path. Three consecutive rejections of the same item escalate to the ISSM for root-cause review.

## 6. Battle Rhythm

- Weekly — credentialed scan review feeds new entries.

- First Tuesday — Monthly POA&M Review walks every aging item with its owner. Attendance is not optional.

- Quarterly — FP exception revalidation.

- Annually — full POA&M scrub before CSRR data lock.

## Revision Log

| v2.4 — 2026-04-12 | Independent-verifier requirement made explicit; triple-rejection escalation added. |
| --- | --- |