# Security Configuration Management Plan

This plan controls the approved hardware, software, firmware, interfaces, and security settings of [system]. It provides a repeatable path from proposed change to verified baseline without duplicating the asset inventory or technical checklists.

## How to tailor this draft

Replace every bracketed field. The operating language below is a proposed local approach, not an approved Army policy. Validate it against the assigned control baseline, overlays, authorization conditions, current command guidance, and contractual responsibilities. Remove drafting instructions before approval. Do not change a mandated deadline to match an illustrative local target.

Use enterprise plans by reference where they apply, but identify the provider, document version, inherited service, local tasks, and evidence of coverage. Record a reason and approving role for any section treated as not applicable. Keep the SSP and POA&M in the designated RMF tool; link to them rather than reproducing them here.

## System and document control

| Field | Complete for this system |
| --- | --- |
| System name and RMF record | [Name / acronym / record ID / boundary version] |
| Scope and operating modes | [Components / lifecycle stages / deployment variants / configuration repository] |
| Owner and custodian | [System owner / ISSM or ISSO / document custodian] |
| Approval and effective date | [Approving role / name / signature / date] |
| Review and distribution | [Review interval / event triggers / repository / authorized recipients] |

## Local decisions to record

Approval of this document: [role]. Authority for operational actions: [role and limits]. Residual risk acceptance: [authorized Government official]. Completed-document handling and marking: [determination under applicable guidance]. A blank public template does not establish the handling rules for a populated system artifact.

# Operating procedures

## Establish and identify the baseline

[Configuration manager] records the baseline identifier, component inventory reference, software and firmware versions, applicable STIG or SRG versions, approved settings, interface definitions, and authorized deviations. Retain the authoritative inventory and checklists in [repository]. Use a baseline snapshot that can be associated with each deployed configuration and release.

## Evaluate proposed changes

The requester records the reason, affected components and interfaces, mission impact, security impact, test evidence, rollback method, and implementation window. [Security lead] assesses whether control implementation, data flows, trust boundaries, categorization, or authorization conditions change. Escalate authorization implications through the designated RMF authority; a configuration board decision does not itself grant operating authorization.

## Approve and implement

[CCB authority] approves, rejects, or returns the change with recorded conditions. [Implementer] deploys only the approved version in the approved window and records actual results. Emergency changes follow [authorized expedited route] with a documented decision before implementation where feasible, followed by review within [approved period]. Do not use emergency status as permanent exception approval.

## Verify and reconcile

[Independent reviewer or designated verifier] confirms the change against the approved request and validates security settings, mission tests, inventory updates, and rollback readiness. Reconcile detected drift with change records at [frequency]. Unapproved changes trigger investigation, correction, and incident coordination where appropriate. Update the SSP implementation evidence when controls or inherited dependencies change.

# System records and exercise worksheet

Complete the records below and expand them for the actual system. Link to authoritative records where they already exist; retain enough local detail to execute the procedure during a tool or network outage.

| Change record | Required entry | Decision evidence |
| --- | --- | --- |
| Request and impact | [ID / baseline / assets / security analysis] | [Reviewer / date] |
| Approval and testing | [CCB decision / test and rollback references] | [Conditions / authority] |
| Deployment and verification | [Version / window / actual result] | [Verifier / evidence link] |
| Exception or drift | [Rationale / compensating measure / expiry] | [Authorized disposition] |

## Exercise or walkthrough

Walk through an operating-system update that changes an authentication setting and a network port. Trace the request to security impact analysis, approval, test results, inventory changes, and verification. Separately walk through an emergency rollback and confirm that its resulting configuration is recorded.

| Exercise record | System entry |
| --- | --- |
| Date and participants | [Date / roles / facilitator] |
| Observed result | [Expected versus actual / evidence] |
| Decision or gap | [Issue / accountable owner / due date] |
| Follow through | [Tracking record / retest date / closure evidence] |

# Completion and approval checks

☐ Identify each baseline by version and deployment scope.

☐ Document security impact review before approval.

☐ Keep deviations time-bounded and linked to authorized decisions.

☐ Show that deployed configurations agree with inventory and assessment evidence.

## Control mapping for tailoring

CM-2, CM-3, CM-4, CM-6, CM-8, CM-9 as selected.

## Applicability and source basis

NIST SP 800-37 lists configuration management plans as supporting material. DA Pam 25-2-14 section 4-9 addresses CCB review and baseline control.

Control identifiers are navigation aids, not a determination that every cited control or enhancement applies. Map the approved system baseline and assessment objectives to the evidence actually produced. Current command orders, AO conditions, and assigned parameters must be incorporated before use.

## Approval record

Prepared by [name / role / date]. Technical review [name / date]. Mission or service-provider coordination [name / date]. Approved by [authorized role / signature / date]. Next review [date or event].

## Source references

NIST SP 800-37 Rev 2 Appendix F
https://csrc.nist.gov/pubs/sp/800/37/r2/final

DA Pam 25-2-14 RMF for Army IT 8 April 2019
https://armypubs.army.mil/epubs/DR_pubs/DR_a/ARN36811-PAM_25-2-14-001-WEB-3.pdf

NIST SP 800-128 Security Focused Configuration Management
https://csrc.nist.gov/pubs/sp/800/128/upd1/final