UNCLASSIFIED // DEMONSTRATION TEMPLATE — NO CUI OR CLASSIFIED DATA

# POA&M Entry & Closure Evidence Form

| OWNER | Cybersecurity Office — CCoE |
| --- | --- |
| VERSION | v3.3 |
| EFFECTIVE DATE | 2026-05-25 |
| REVIEW DATE | 2026-11-25 |
| APPLICABILITY | All systems in the Army cyber portfolio under CCoE cognizance |
| APPROVAL AUTHORITY | CISO |
| RELATED TEMPLATES | Significant Change Request v3.2 |
| SUPERSEDED DOCUMENTS | POA&M Forms v3.2 |

Structured fields are required — free-text-only entries are rejected at intake. "Fixed" is not evidence.

## Part A — POA&M Entry

| POA&M ID | PM-2502 |
| --- | --- |
| System | MEDLOG-01 |
| Weakness Description | KEV CVE-2026-31822 — pre-auth RCE in web framework on 14 application hosts. |
| Source of Finding | ACAS credentialed scan 2026-06-06; CISA KEV listing 2026-06-05. |
| Severity | KEV (7-day remediation clock) |
| Resources Required | 2 sysadmins × 3 maintenance windows; no additional funding. |
| Responsible Party | S. Park, ISSO |

## Milestones (dated and measurable — "ongoing" will be rejected)

| Milestone 1 / Date | Patch staged in test enclave and validated — 2026-06-09 (complete) |
| --- | --- |
| Milestone 2 / Date | Production hosts 1–9 patched and rescanned — 2026-06-11 (complete) |
| Milestone 3 / Date | Remaining 5 hosts patched; clean rescan attached — 2026-06-13 |

## Part B — Closure Evidence Package

| Remediation Evidence | Post-remediation ACAS scan 2026-06-13 showing zero detections for plugin family; scan report attached. |
| --- | --- |
| Verified By / Date | T. Okafor (independent ISSO) — 2026-06-13 |
| Verification Method | Credentialed rescan + configuration check of framework version string on all 14 hosts. |
| Quality Review Result | Accepted — Vulnerability Management Cell, 2026-06-14 |