UNCLASSIFIED // DEMONSTRATION DOCUMENT — NO CUI OR CLASSIFIED DATA

# RMF Execution Policy

CCOE-POL-RMF-001 · v4.0

| OWNER | RMF Branch — CCoE |
| --- | --- |
| CURRENT VERSION | v4.0 |
| EFFECTIVE DATE | 2026-04-01 |
| MANDATED REVIEW DATE | 2026-10-01 |
| APPLICABILITY | All systems in the Army cyber portfolio under CCoE cognizance |
| APPROVAL AUTHORITY | CISO |
| RELATED TEMPLATES | SSP Standard Language Blocks v4.2; AO Package Routing Checklist v2.9 |
| SUPERSEDED DOCUMENTS | RMF-POL v3.x |

## 1. Purpose

This policy establishes the portfolio-wide rules for executing all seven steps of the Risk Management Framework (Prepare, Categorize, Select, Implement, Assess, Authorize, Monitor). It is the parent document for the RMF Operations Hub; where hub content and this policy conflict, this policy governs.

## 2. Policy

- Pathway selection. Every system enters exactly one authorization pathway — Full ATO, Conditional ATO, Agile/Ongoing ATO, IATT, ATC, Reciprocity, or Closed Network — selected at Prepare using the criteria in Section 4. Pathway changes after Categorize require ISSM concurrence and AODR notification.

- Categorization. FIPS 199 categorization uses the System Categorization Worksheet v2.6 with information types drawn from NIST SP 800-60. The overall categorization is the high-water mark; deviations require documented AO approval.

- Control selection. Baselines derive from the categorization plus applicable overlays (cloud, OT, privacy). Tailoring decisions are recorded with rationale in the SSP; silent tailoring is prohibited.

- Implementation statements. All statements follow the Control Implementation Statement Frames v3.0: present tense, named mechanism, named role, stated frequency, and evidence location. Future-tense narratives are rejected at quality gate.

- Assessment. Assessments are scheduled through the Assessment Calendar. A Test Readiness Review using the Assessment Readiness Package v2.2 is mandatory before any SCA fieldwork begins.

- Authorization. Decision packages route per the AO Package Routing Checklist v2.9. The AO decision briefing uses the quad-chart format v5.1 and states mission risk, not scanner output.

- Monitoring. Post-authorization, systems operate under the Continuous Monitoring Parameters v2.7. Authorization conditions transcribe into the POA&M within 3 business days of decision.

## 3. Quality Gates

- Gate 1 — Categorization review (RMF Branch): worksheet completeness and rationale quality.

- Gate 2 — Pre-assessment ISSM review: rubric score ≥ 90% on package completeness.

- Gate 3 — Post-assessment reconciliation: SAR findings mapped to POA&M and RAW with zero orphans.

## 4. Pathway Selection Criteria (summary)

- Full ATO — default pathway for enduring systems with standard connectivity.

- Conditional ATO — material findings exist with funded, dated remediation milestones the AO elects to track as conditions.

- Agile/Ongoing ATO — mature DevSecOps pipeline with automated evidence generation validated by the SCA.

- IATT — testing in a representative environment only; never for operational data.

- Reciprocity — external BoE accepted per the Reciprocity Acceptance Policy v1.7.

- Closed Network — physically isolated systems audited under the Closed Network Audit Standard v1.5.

## 5. Roles and Responsibilities

- AO / AODR: own authorization decisions and condition enforcement.

- ISSM: owns package quality; may return any package failing a gate without further routing.

- ISSO: executes daily RMF operations and maintains evidence currency.

- System Owner: resources remediation and signs milestone commitments.

## 6. Enforcement

Packages that bypass a quality gate are withdrawn from routing regardless of position in the queue. Repeated gate failures by the same program appear on the CISO portfolio review.

## Revision Log

| v4.0 — 2026-04-01 | Consolidated pathway criteria; added Gate 3 reconciliation; aligned template references to current versions. Supersedes all v3.x issues. |
| --- | --- |